**YipYap**

**Project Timeline**

**Initial Schedule**

|  |  |
| --- | --- |
| **Date** | **Goals** |
| November 27 | * Watch android studio tutorials * Play with HelloWorld app intro |
| Meeting: November 29 | * Film first half of video |
| Check-In: December 1 | * Asses whether we can take on more chunks |
| December 3 | * Finish GUI and backend code |
| Meeting: December 6 | * Check in |
| December 10 | * Finish interface code * Make video |
| December 11 | * Finish all documentation * Video editing * Submit |

**Actual Schedule**

|  |  |
| --- | --- |
| **Date** | **Goals** |
| November 27 | * Tutorials completed by all members by November 30 |
| Meeting: November 29 | * First half of video filmed * Frontend and backend planned out * Tasks assigned |
| Check-In: December 1 | * Work progressed faster than expected, all roles kept the same |
| Meeting: December 3 | * GUI’s mostly finished * Backend a little buggy but significant chunk completed * Meeting concluded next steps for each team member |
| Meeting: December 6 | * App entirely functional * Some cosmetic fixes delegated to team members * Documentation tasks delegated |
| Meeting: December 10 | * Aesthetic fixes completed * Second half of video filmed * Documentation completed |
| December 11 | * Video finished * Project submitted |